Water Quality Index Prediction Using Multiple Linear Regression

- Product Backlog :

| Backlog ID | User Story / Requirement | Priority | Estimated Time |
| --- | --- | --- | --- |
| PB-01 | Collect a Water Quality Dataset (CSV) containing parameters like pH, DO, BOD, COD, TDS, Turbidity, etc. | High | 1 Day |
| PB-02 | Analyze the dataset and identify input features and target (WQI). | High | 1 Day |
| PB-03 | Clean the dataset by removing missing values and duplicate records. | High | 1 Day |
| PB-04 | Perform data preprocessing and feature selection. | High | 1 Day |
| PB-05 | Split the dataset into training and testing datasets. | High | 1 Day |
| PB-06 | Develop the Multiple Linear Regression (MLR) model using Scikit-learn. | High | 2 Days |
| PB-07 | Train the machine learning model with historical water quality data. | High | 1 Day |
| PB-08 | Evaluate the model using metrics such as R² Score, MAE, MSE, and RMSE. | High | 1 Day |
| PB-09 | Save the trained model using Joblib. | High | 1 Day |
| PB-10 | Develop the Flask backend for prediction. | High | 2 Days |
| PB-11 | Design a responsive HTML, CSS, and JavaScript user interface. | Medium | 2 Days |
| PB-12 | Create an input form for water quality parameters. | Medium | 1 Day |
| PB-13 | Integrate the Flask backend with the frontend. | High | 1 Day |
| PB-14 | Predict the Water Quality Index based on user input. | High | 1 Day |
| PB-15 | Display the predicted WQI and corresponding water quality category. | High | 1 Day |
| PB-16 | Validate user inputs and handle invalid data. | Medium | 1 Day |
| PB-17 | Perform unit testing and system testing. | Medium | 2 Days |
| PB-18 | Optimize the model for better prediction accuracy. | Medium | 1 Day |
| PB-19 | Prepare project documentation and user manual. | Medium | 2 Days |
| PB-20 | Deploy the application and perform final project demonstration. | Low | 1 Day |